

**Ysgol Gymraeg Bro Helyg Refurbishment**

**(updated June 2022)**

**Timeline for Delivery:**

|  |  |
| --- | --- |
| **Business Case:** | Submitted and Approved |
| **Tender document preparation/ detailed design work:** | Autum 2020/Spring 2021 |
| **Out to tender:** | Summer 2021 (internal) and  Spring 2022 (external) – **Completed** |
| **Contractor appointment:** | Summer 2021 (internal)  and Spring 2022 (external) –  **Completed** |
| **Commencement (internal works):** | Summer/Autumn 2021 - **Completed** |
| **Commencement (external works):** | Summer 2022 (12 weeks) – **In Progress** |
| **Conclusion:** | **Autumn Term 2022** |

**Progress to Date:**

|  |  |
| --- | --- |
| **Before** | **After** |
| **Library** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\AB - ideas\IMG_1668.JPG |  |
| **Sensory Room** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1034.JPG | L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\SR images-\image1.jpg |
| **Nurture Room** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1035.JPG | L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\SR images-\image8.jpg |
| **Outside Areas** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1058.JPG  L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1048.JPG |  |
| **STEM/Radio Rooms** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1025.JPG  L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Bro Helyg Remodelling project\Bro Heylg Images\April Photos\IMG_1027.JPG |  |