New Build Glyncoed Primary School (Band B)

(updated June 2022)

Timeline for Delivery:

| Business Case: | Submitted and Approved |
| --- | --- |
| Project brief: | Autumn-term 2020 – Completed |
| Glyncoed Site investigations commencement: | Spring 2020 – Completed |
| Tender document preparation/ detailed design work: | Summer 2021 – Completed |
| Pre-planning consultation: | April/May 2021 – Completed |
| Planning submission: | Autumn 2021 (potential timeframe - 6 months) - Approved |
| Out to tender: | Summer 2022 (6 - 8 weeks) - Completed |
| Evaluation: | Spring 2022 - Completed |
| Contractor appointment: | Summer 2022 - Completed |
| Commencement: | Summer 2022 (17-month construction period) |
| Conclusion: | Summer 2024 |
| Occupation: | Summer 2024 |

Old school Image

Progress to Date:

School Drawing