

**Rhos y Fedwen Primary School Remodelling (Band B)**

**(updated March 2023)**

**Timeline for Delivery:**

|  |  |
| --- | --- |
| **Business Case:** | Submitted and Approved |
| **Site investigations:** | Summer 2021 |
| **Project brief:** | Summer 2021 |
| **Tender document preparation/ detailed design work:** | Spring 2022 |
| **External (3G)**  **Building regulation/planning applications to be submitted:** | Spring/Summer 2022 |
| **Out to tender:** | Spring 2023 |
| **Contractor appointment:** | Spring/Summer 2023 |
| **Commencement (internal works):** | Summer 2023 |
| **Commencement (external works):** | Spring 2024 (3-month contract period) |
| **Conclusion:** | Summer/ Autumn 2024 |

**Progress to Date:**

|  |  |
| --- | --- |
| **Before** | **After** |
| **Entrance Lobby** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2626.jpg |  |
| **Hall Area** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2806.JPG |  |
| **Community Room** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2807.JPG |  |
| **Life Skills Room** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2811.JPG |  |
| **Foundation phase** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2825.JPG  L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2827.JPG |  |
| **3G Pitch Area** | |
| L:\School Services\Sustainable Communities for Learning (21st Century Schools)\Band B\Band B Projects\Ebbw Fawr Primary redevelopment\Rhosyfedwen\Rhos y Fedwen Pics\IMG_2621.jpg |  |
| **Staff Room** | |
|  |  |